**Sprint 1 Review**

ThruHiker

April 23, 2024

**Actions to stop:**

* Stop going over time slots for meetings. It's more effective to have a set time frame and stick to it.
* Less manual integration of route data.

**Actions to start:**

* Getting everyone access to the necessary API’s
* Focus primarily on the integration with Apple Health kit.
* Exploring ways to better scale the amount of routes and trail data.

**Actions to keep doing:**

* Continue meeting in person every week. This has been really helpful as meeting in person allows for us to bounce ideas off each other easier.
* Continue pushing work to repo. This makes it easier to integrate code later on as we can integrate individual branches with the main branch when we are ready to combine.
* Modulating our tasks

**Work completed/not completed:**

**Completed:**

* JSON Parser
* Interactive Map with trail line, user location, and 3D topography
* Explore page UI

**Incomplete:**

* Points of interest/landmarks

**Work completion rate:**

~75%